Financial Data Hub

M1 Closure Report

Milestone 1: Authentication & Multi-Tenancy Foundation

Status: CLOSED — All gates passed

4 June 2026

CONFIDENTIAL — INTERNAL

| Report Date | 4 June 2026 |
| --- | --- |
| Milestone | M1 — Authentication & Multi-Tenancy Foundation |
| Status | CLOSED — All gates passed |
| Repository | C:\Users\HP\OneDrive\Documents\Projects\financial-data-hub |
| Branch | main |
| Validation Commit | 4885644 |
| Unit Tests | 308 / 308 passed |
| Integration Tests | 30 / 30 passed |
| E2E Tests | 40 / 40 passed (27 auth + 13 password reset) |

# Table of Contents

# 1.  Architecture Components Completed

M1 delivered the full server-side foundation for a multi-tenant SaaS API. The following architectural layers are complete and in production-ready condition.

## 1.1  Application Framework

- FastAPI application with async lifespan management.

- SQLAlchemy 2.0 async engine with a configurable connection pool (default 10 connections, 20 overflow).

- Alembic migration toolchain with synchronous engine for DDL operations.

- Structlog structured logging with request-scoped context.

- Sentry SDK integration (DSN optional in development).

- Uvicorn ASGI server.

## 1.2  Middleware Stack

Four middleware layers registered and operational. Execution order (outermost to innermost):

- JWTAuthMiddleware — Passive token extraction; attaches AuthContext to request.state. Does not reject unauthenticated requests; route-level dependencies enforce access control.

- AuditMiddleware — Non-blocking audit record writer. Schedules asyncio background task after response is returned to caller. Skips write when tenant_id is None (anonymous requests).

- RateLimitMiddleware — Redis-backed sliding window counter. Separate limits for unauthenticated (20 req/min per IP) and authenticated (60 req/min per user, free tier) traffic.

- CORSMiddleware — Origin allowlist, credential support for cookie-bearing requests.

## 1.3  Data Layer

- PostgreSQL 16 with pg_trgm and pgcrypto extensions.

- Five tables covering identity, tenancy, sessions, and audit trail.

- UUID v7 primary keys (time-ordered) on all tables.

- Soft delete pattern (deleted_at) on mutable entities.

- Append-only audit_log with RESTRICT foreign key preventing tenant deletion while audit records exist.

## 1.4  Infrastructure Services

- Redis 7 serves dual roles: rate-limit counters (DB 0) and access token blocklist (DB 0).

- Celery with four named queues defined in docker-compose (fetch, ai, compute, export) — workers present but not yet tasked with production work.

- LocalStack (S3 emulation) available in development.

- Nine-service docker-compose configuration.

## 1.5  Configuration Management

- Pydantic Settings v2 with .env file loading.

- Singleton via @lru_cache.

- Full settings coverage for database, Redis, JWT, AWS, S3, email, Claude AI, Celery, rate limiting, EDGAR, and export subsystems.

- Environment-aware flags (is_production, is_development).

# 2.  Features Completed

## 2.1  User Registration  —  POST /api/v1/auth/register

Creates a new tenant workspace and the first owner account in a single atomic database transaction. On success, six records are written simultaneously: tenants, users, tenant_memberships (role=owner), refresh_tokens, and audit_log.

- Password checked against the Have I Been Pwned k-anonymity API before hashing; check fails open (does not block registration if HIBP is unreachable).

- Password is SHA-256 pre-hashed then bcrypt-hashed at cost 12.

- Tenant slug derived from the workspace name using python-slugify with uniqueness collision handling.

- Returns HTTP 201 with access token in body and refresh token in HttpOnly cookie.

## 2.2  Login  —  POST /api/v1/auth/login

Authenticates email/password credentials. Email lookup is case-insensitive. Bcrypt comparison is constant-time. Resolves the user's active tenant membership to extract their role.

- Returns HTTP 200 with a signed JWT access token (15-minute TTL, HS256).

- Refresh token issued in an HttpOnly, Secure, SameSite=Lax cookie.

## 2.3  Token Refresh  —  POST /api/v1/auth/refresh

Full token rotation on every call. Accepts the refresh token from the HttpOnly cookie.

- Verifies the raw token against its SHA-256 hash stored in the database.

- Checks revoked_at is null and expires_at is in the future.

- Atomically revokes the old token (sets revoked_at) and issues a new refresh token record.

- Blocklists the old access token jti in Redis with TTL equal to the remaining access token lifetime.

## 2.4  Logout  —  POST /api/v1/auth/logout

Requires authenticated session (Bearer token mandatory). Revokes the active refresh token in the database. Blocklists the access token jti in Redis.

- Returns HTTP 204 (no body).

- Subsequent refresh attempts return HTTP 401.

- Idempotent: calling logout twice does not error on the first call.

## 2.5  Forgot Password  —  POST /api/v1/auth/forgot-password

Accepts an email address. Generates a 48-character URL-safe base64 token (288 bits of entropy). Stores the SHA-256 hash of the token in users.password_reset_token with a 1-hour expiry.

- Dispatches a password reset email via the configured backend (Console in development; SES/Resend stubs ready for M8).

- Returns HTTP 200 with an identical response body whether the email exists or not, preventing account enumeration.

## 2.6  Reset Password  —  POST /api/v1/auth/reset-password

Validates the reset token: looks up the SHA-256 hash, confirms the record is not expired, and confirms the token has not been cleared by a prior reset.

- Enforces full password complexity policy on the new password (minimum 12 characters; requires uppercase, lowercase, digit, and special character).

- Bulk-revokes all active refresh tokens for the user (forces re-authentication on all devices).

- Clears the reset token fields. Returns HTTP 200.

## 2.7  Health Endpoints

GET /health — Liveness probe. Returns HTTP 200 if the process is alive.

GET /health/ready — Readiness probe. Executes a lightweight query against PostgreSQL and a PING against Redis. Returns a structured JSON body indicating the status of each dependency. Returns HTTP 200 when all dependencies respond, HTTP 503 when any are unreachable.

# 3.  Database Schema Summary

Migration: 001_initial_schema    Revision: 7f3a2b9c1d8e    Applied: 4 June 2026

PostgreSQL Extensions: pg_trgm (fuzzy search, M2+)  |  pgcrypto (UUID generation fallback)

Enum Types: user_role — owner | admin | analyst | viewer

tenants

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | UUID v7, time-ordered |
| name | VARCHAR(255) | NOT NULL | Human-readable workspace name |
| slug | VARCHAR(100) | UNIQUE, NOT NULL | URL-safe; derived from name |
| plan | VARCHAR(50) | NOT NULL, DEFAULT 'free' | free ¦ pro ¦ enterprise |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| deleted_at | TIMESTAMPTZ | NULL | Soft delete flag |

users

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | UUID v7 |
| email | VARCHAR(254) | UNIQUE, NOT NULL | RFC 5321 max length |
| full_name | VARCHAR(255) | NOT NULL |  |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt cost 12 + SHA-256 prehash |
| is_active | BOOLEAN | NOT NULL, DEFAULT true | Account deactivation flag |
| is_email_verified | BOOLEAN | NOT NULL, DEFAULT false | Email verification status |
| totp_secret | VARCHAR(255) | NULL | AES-256-GCM encrypted |
| totp_enabled | BOOLEAN | NOT NULL, DEFAULT false | MFA enabled flag |
| password_reset_token | VARCHAR(255) | NULL | SHA-256 hashed reset token |
| password_reset_expires_at | TIMESTAMPTZ | NULL | 1-hour expiry |
| last_login_at | TIMESTAMPTZ | NULL | Activity tracking |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| deleted_at | TIMESTAMPTZ | NULL | Soft delete |

tenant_memberships

UNIQUE constraint: (tenant_id, user_id) — one role per user per tenant

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | UUID v7 |
| tenant_id | UUID | FK tenants CASCADE, NOT NULL |  |
| user_id | UUID | FK users CASCADE, NOT NULL |  |
| role | ENUM | NOT NULL | owner ¦ admin ¦ analyst ¦ viewer |
| invited_by_id | UUID | FK users SET NULL, NULL | NULL for self-registration |
| invitation_token | VARCHAR(255) | UNIQUE, NULL | Hashed; 72-hour expiry |
| invitation_expires_at | TIMESTAMPTZ | NULL |  |
| is_active | BOOLEAN | NOT NULL, DEFAULT true | Membership activation |
| joined_at | TIMESTAMPTZ | NULL | When invitation accepted |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |
| deleted_at | TIMESTAMPTZ | NULL | Soft delete |

refresh_tokens

No updated_at. Rotation creates a new row; old row revoked_at is set.

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | UUID v7 |
| user_id | UUID | FK users CASCADE, NOT NULL |  |
| tenant_id | UUID | FK tenants CASCADE, NOT NULL | Tenant context at issuance |
| token_hash | VARCHAR(64) | UNIQUE, NOT NULL | SHA-256 hex; raw token never stored |
| jti | VARCHAR(36) | UNIQUE, NOT NULL | Matches access token jti |
| expires_at | TIMESTAMPTZ | NOT NULL | 30 days from issuance |
| revoked_at | TIMESTAMPTZ | NULL | Set on logout or rotation |
| ip_address | INET | NULL | Client IP at issuance |
| user_agent | VARCHAR(500) | NULL | Device fingerprint |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

audit_log

APPEND-ONLY — no updated_at, no deleted_at. Minimum 7-year retention (financial compliance).

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK, NOT NULL | UUID v7 |
| tenant_id | UUID | FK tenants RESTRICT, NOT NULL | Prevents tenant deletion |
| user_id | UUID | FK users SET NULL, NULL | Nullable |
| action | VARCHAR(100) | NOT NULL | e.g., http.post |
| entity_type | VARCHAR(100) | NULL | Resource type |
| entity_id | UUID | NULL | Resource PK |
| ip_address | INET | NULL |  |
| user_agent | VARCHAR(500) | NULL | Truncated to 500 chars |
| request_id | UUID | NULL | Correlation ID |
| changes | JSONB | NULL | path, status_code, duration_ms, diffs |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() |  |

# 4.  API Endpoints Implemented

Base path: /api/v1/auth   |   All endpoints return application/json

Error format: { "error": "...", "detail": "...", "request_id": "..." }

| Method | Path | Status | Auth | Description |
| --- | --- | --- | --- | --- |
| POST | /api/v1/auth/register | 201 | None | Create tenant + owner account atomically |
| POST | /api/v1/auth/login | 200 | None | Authenticate; receive access token + refresh cookie |
| POST | /api/v1/auth/refresh | 200 | Cookie | Rotate tokens; blocklist old access token jti |
| POST | /api/v1/auth/logout | 204 | Bearer | Revoke session; blocklist jti in Redis |
| POST | /api/v1/auth/forgot-password | 200 | None | Request password reset link (enumeration-safe) |
| POST | /api/v1/auth/reset-password | 200 | None | Complete reset; revoke all sessions for user |
| GET | /health | 200 | None | Liveness probe |
| GET | /health/ready | 200/503 | None | Readiness probe — checks DB + Redis |

Stub routers registered (no active routes):

- /api/v1/companies  (M2)

- /api/v1/jobs  (M2)

- /api/v1/exports  (M6)

- /api/v1/financials  (M6)

- /api/v1/admin  (M7)

# 5.  Middleware Implemented

## 5.1  JWTAuthMiddleware  (Position 1 — outermost)

Intercepts every request. Extracts the Bearer token from the Authorization header. Verifies the JWT signature and claims (exp, iat, type must be 'access'). Attaches an AuthContext object to request.state containing user_id, tenant_id, and role.

Does not block unauthenticated requests at the middleware layer; route handlers use Depends(requires_authenticated) or Depends(requires_role(...)) to enforce access. This design allows health endpoints and public routes to pass through without token validation errors.

## 5.2  AuditMiddleware  (Position 2)

Reads AuthContext from request.state after JWTAuthMiddleware has run. Records request start time via time.perf_counter(). Calls the next handler and captures the response. Schedules an asyncio background task to write an audit record; returns the response to the caller immediately.

- Skips write when tenant_id is None (anonymous/unauthenticated requests) to respect the NOT NULL constraint on audit_log.tenant_id.

- Skip paths: /health, /health/ready, /health/detailed, and all /api/v1/docs, /api/v1/redoc, /api/v1/openapi.json paths.

- Attaches X-Request-ID header to every response.

## 5.3  RateLimitMiddleware  (Position 3)

Uses Redis sliding window counter with an atomic Lua script. Evaluates the request before passing to route handlers.

- Unauthenticated requests: keyed by IP address, limit 20 req/min.

- Authenticated requests: keyed by user_id, limit 60 req/min (free tier).

- Returns HTTP 429 with Retry-After header when limit exceeded.

- Pro (300 req/min) and enterprise (1000 req/min) tier limits are defined in settings; full enforcement deferred to M3.

## 5.4  CORSMiddleware  (Position 4)

Starlette CORSMiddleware. Allowed origins from settings.cors_origins (comma-separated list in .env). allow_credentials=True required for HttpOnly cookie on cross-origin requests. allow_methods=["*"]. allow_headers=["*"].

# 6.  Security Controls Implemented

## 6.1  Password Security

- Hashing: SHA-256 pre-hash (handles passwords > 72 bytes, which bcrypt silently truncates) then bcrypt at cost 12.

- Verification uses passlib constant-time comparison.

- Complexity policy: minimum 12 characters; at least one uppercase, one lowercase, one digit, one special character.

- HIBP k-anonymity check at registration: only the first 5 characters of the SHA-1 hash are sent to the HIBP API. Fails open.

## 6.2  JWT Access Tokens

- Algorithm: HS256. Signing key: settings.jwt_secret (required, no default).

- Token lifetime: 15 minutes.

- Payload claims: sub (user_id), tid (tenant_id), role, jti (UUID4), exp, iat, type ('access').

- Type claim prevents refresh tokens from being accepted as access tokens.

- Blocklist: on logout, jti written to Redis with TTL equal to the remaining token lifetime.

## 6.3  Refresh Tokens

- 256-bit random token (64-character hex). Only the SHA-256 hash is stored; the raw token is never persisted.

- Full rotation: every /refresh call issues a new token and revokes the old one.

- Revoked token reuse is detected immediately (revoked_at is already set).

- Token metadata stored: issuance IP address, user agent, expiry.

## 6.4  Password Reset Tokens

- 288-bit URL-safe base64 token (48 characters). SHA-256 hashed before storage.

- 1-hour expiry. Single-use: token fields cleared after successful reset.

- All active refresh tokens revoked on password reset (forces re-authentication on all devices).

## 6.5  TOTP / MFA Infrastructure

Schema and cryptographic layer complete; enforcement at login deferred to M3.

- Schema: totp_secret (AES-256-GCM encrypted) and totp_enabled on users.

- Functions: generate_totp_secret(), encrypt_totp_secret(), decrypt_totp_secret(), verify_totp_code() (plus or minus 1 window for clock drift), get_totp_provisioning_uri().

## 6.6  Account Enumeration Prevention

/forgot-password returns HTTP 200 with an identical response body regardless of whether the email exists in the system. Timing differences between existing and non-existing accounts are mitigated by consistent processing paths.

## 6.7  Session Management

Refresh tokens are scoped to a (user_id, tenant_id) pair. Role changes do not retroactively update active sessions; the next token refresh picks up the new role from tenant_memberships.

## 6.8  Rate Limiting

Redis-backed atomic Lua script prevents race conditions in distributed deployments. Separate limits for anonymous and authenticated tiers. Returns 429 with Retry-After header for compliant clients.

## 6.9  Audit Trail

Every authenticated HTTP request generates an audit record containing action, tenant_id, user_id, request_id, ip_address, user_agent, path, query string, status code, and duration. The audit_log table is append-only with a RESTRICT foreign key on tenant_id to prevent silent data loss on tenant deletion.

# 7.  Test Coverage Summary

## 7.1  Results by Suite

| Suite | Passed | Failed | Skipped | Runtime |
| --- | --- | --- | --- | --- |
| Unit tests | 308 | 0 | 0 | ~20 s |
| Integration tests | 30 | 0 | 0 | ~55 s |
| E2E auth (e2e_auth.py) | 27 | 0 | 0 | ~60 s |
| E2E password reset | 13 | 0 | 0 | ~30 s |
| TOTAL | 378 | 0 | 0 |  |

## 7.2  Integration Test Scope

Coverage across six authentication flows:

| File | Scenario Coverage |
| --- | --- |
| test_auth_register.py | Registration, duplicate email, missing fields, invalid email format, weak password |
| test_auth_login.py | Successful login, wrong password, unknown email, case-insensitive email, response shape |
| test_auth_logout.py | Logout clears cookie, refresh rejected after logout, logout without token returns 401, double logout |
| test_auth_refresh.py | Token rotation, new access token issued, new cookie set, old token rejected after rotation, garbage token rejected |
| test_auth_forgot_password.py | Returns 200 for existing email, returns 200 for unknown email, same response for both, invalid email 422 |
| test_auth_reset_password.py | Token validation, password complexity, session revocation, expired token handling |

## 7.3  Coverage Configuration

- Coverage measured for apps/api/ and services/.

- Line coverage report generated on every test run (--cov flag in pyproject.toml).

- Integration tests excluded from default pytest run; activated with RUN_INTEGRATION_TESTS=1.

## 7.4  Test Infrastructure

- Async test support via pytest-asyncio (mode=auto).

- Integration tests use httpx.AsyncClient with ASGITransport against a live FastAPI app instance.

- Database is a real PostgreSQL instance — not mocked.

- Redis is a real Redis instance — not mocked.

- E2E scripts use the FastAPI lifespan context directly, exercising the full startup/shutdown path.

# 8.  Migration Summary

| Property | Value |
| --- | --- |
| Migration ID | 001_initial_schema |
| Alembic Revision | 7f3a2b9c1d8e |
| Applied | 4 June 2026 |
| Direction | Up only — downgrade() is a no-op (standard for initial schema) |

Operations applied in order:

- CREATE EXTENSION IF NOT EXISTS pg_trgm

- CREATE EXTENSION IF NOT EXISTS pgcrypto

- CREATE TYPE user_role AS ENUM ('owner', 'admin', 'analyst', 'viewer')

- CREATE TABLE tenants (with indexes)

- CREATE TABLE users (with indexes)

- CREATE TABLE tenant_memberships (with constraints and indexes)

- CREATE TABLE refresh_tokens (with indexes)

- CREATE TABLE audit_log (with indexes)

Total objects created: 2 extensions, 1 enum type, 5 tables, 15 indexes, 6 foreign keys.

Migration is idempotent for extensions (IF NOT EXISTS). All subsequent schema changes must be applied via new numbered migration files. The 001 migration must never be modified after application to a non-development environment.

# 9.  Technical Debt Remaining

The following items were identified during M1 but deferred by design. None block M2.

TD-1  Redis JTI Blocklist Check on Refresh Not Wired  [Severity: Medium]

Location: apps/api/middleware/auth.py  and  apps/api/routers/auth.py

Description: The blocklist is written on logout but not read on incoming requests. A stolen access token can be used for its full 15-minute lifetime even after logout.

Mitigation: 15-minute access token lifetime limits the exposure window.

Resolution: Wire Redis GET call in JWTAuthMiddleware after signature validation. Target: first task of M2.

TD-2  Email Backend Stubs  [Severity: Low — rises to High at M8]

Location: apps/api/email_backends/console.py, ses.py, resend.py

Description: Email dispatch is stubbed. Reset link tokens are printed to application logs in development.

Resolution: Implement SES and Resend backends in M8 as specified.

TD-3  TOTP Enforcement Not Wired at Login  [Severity: Low]

Location: apps/api/routers/auth.py /login handler

Description: The login flow does not yet prompt for or validate a TOTP code even when totp_enabled=true on the user record. No users have MFA enabled; schema and crypto layer are ready.

Resolution: Implement MFA enforcement at login in M3.

TD-4  Down Migration Not Implemented  [Severity: Low]

Location: db/migrations/versions/001_initial_schema.py

Description: The Alembic downgrade() function is a no-op. Standard practice for initial schema migrations.

Resolution: Not required. 001 is a one-way migration; document this in the runbook.

TD-5  Rate Limit Tier Enforcement Incomplete  [Severity: Low]

Location: apps/api/middleware/rate_limit.py

Description: Pro (300 req/min) and enterprise (1000 req/min) values are defined in settings but not enforced. All tenants are on the free plan (60 req/min).

Resolution: Read tenant plan from request.state.auth_context in M3 when billing tiers are established.

TD-6  No Token Refresh Grace Period  [Severity: Low]

Description: If a client's refresh token expires (30 days) and the client cannot re-authenticate silently, the user is logged out. No sliding expiry is implemented.

Resolution: Consider adding sliding expiry in M3 based on product requirements.

TD-7  Invitation Flow Schema Present, Logic Absent  [Severity: Low]

Description: tenant_memberships has invitation_token, invitation_expires_at, is_active, and joined_at columns. No API endpoint exists for inviting users to a workspace.

Resolution: Implement team invitation endpoints in M2 or M3.

# 10.  Known Limitations

Single Tenant Per Registration

Detail: The registration endpoint creates exactly one tenant per call. A user cannot belong to multiple tenants without a separate invitation flow (not yet implemented). The schema supports multi-tenancy fully.

Email Delivery Non-Functional in Development

Detail: Password reset emails are written to the application log (console backend). There is no local SMTP server or email preview interface. Developers must inspect logs to obtain reset tokens during testing.

No Email Verification Enforcement

Detail: The is_email_verified column exists and defaults to false. Login does not require is_email_verified=true. No verification email is sent at registration. Email verification is a schema stub for a future milestone.

No Account Lockout Policy

Detail: There is no brute-force lockout on failed login attempts beyond the rate limiter. An attacker operating below the rate limit (20 req/min unauthenticated) can attempt credential stuffing indefinitely.

Recommended mitigation: Implement exponential backoff or account lockout after N consecutive failures in M3.

No Audit Log Viewer

Detail: Audit records are written to the database but there is no API endpoint or admin UI to query them. Compliance review requires direct database access until M7.

Password Reset Link Format Unspecified in Code

Detail: The forgot-password endpoint constructs the reset URL using settings.frontend_base_url. The frontend route (/reset-password?token=...) is assumed but not validated against the actual frontend implementation.

No Distributed Rate Limit Coordination

Detail: The rate limiter uses a single Redis instance. In a multi-region deployment, rate limit counters are not shared across regions. Acceptable for the current single-region development configuration.

Test Database Not Isolated Per Test

Detail: Integration tests share a single live database. Tests are designed to be independent (unique emails per test) but are not transactionally isolated. Parallel test execution is not supported.

# 11.  M2 Prerequisites

The following conditions must be met before M2 work begins.

| Priority | Prerequisite | Detail |
| --- | --- | --- |
| MUST | Redis JTI Blocklist Read | Wire blocklist check in JWTAuthMiddleware. Without this, logout does not fully invalidate sessions. Resolve as first task of M2 or as a standalone patch. |
| MUST | Environment Configuration Validated | Production .env must define: SECRET_KEY, JWT_SECRET, DATABASE_URL, DATABASE_URL_SYNC, AWS credentials, FRONTEND_BASE_URL. |
| SHOULD | CI Pipeline for Integration Tests | Configure GitHub Actions (or equivalent) to spin up PostgreSQL and Redis containers and run the full test suite on pull requests. |
| SHOULD | Migration Strategy Documented | Alembic must be run explicitly before API start. The deployment runbook must document the alembic upgrade head step. |
| SHOULD | Invitation Endpoint Scoping Decision | Decide whether team invitations are in scope for M2 or deferred to M3. Schema and email stubs are ready. |
| SHOULD | Frontend Base URL for Email Links | Confirm FRONTEND_BASE_URL matches the actual deployed frontend route for password reset before M8 email delivery is activated. |

# 12.  Recommended Next Milestone Sequence

The following sequence is based on dependency order, risk, and feature completeness. Each milestone builds on the previous.

M2 — Company & Job Management

- Implement the companies and jobs routers.

- Introduce the companies and financial_jobs tables.

- CRUD operations for company workspaces.

- Job lifecycle management (create, status, cancel).

- Team invitation flow (invite user to tenant by email).

- S3 document upload endpoints (pre-signed URL generation via LocalStack in dev, real S3 in production).

Dependencies: M1 complete — auth, tenancy, audit trail.

Estimated complexity: Medium. Well-defined domain; no novel security concerns.

M3 — Billing, Roles, and Access Control

- Enforce tenant plan in rate limiter.

- Implement role-based access control at the route level (requires_role dependency).

- TOTP enforcement at login.

- Account lockout after repeated failed login attempts.

- Stripe or billing provider integration for plan upgrades.

Dependencies: M2 complete — tenant structure, company model.

Estimated complexity: Medium-high. Billing integration requires external provider setup.

M4 — Document Ingestion Pipeline

- Celery worker activation for document processing.

- PDF, HTML, and XBRL parsers (services/ingestion/ is partially implemented).

- Section detection and chunking.

- Document storage in S3.

- Job status streaming via Server-Sent Events or WebSocket.

Dependencies: M2 (S3 upload, job model), M3 (authenticated worker tasks).

Estimated complexity: High. Async pipeline; failure modes and retry logic require care.

M5 — AI Extraction

- Claude API integration for structured financial data extraction from documents.

- Confidence scoring and conflict resolution (services/validation/ is scaffolded).

- Normalisation of currencies, fiscal years, and units (services/extraction/normaliser/ is present).

- Storage of extracted financial metrics.

Dependencies: M4 (document pipeline), Claude API key configured.

Estimated complexity: High. AI output variability; prompt engineering and validation logic are non-trivial.

M6 — Financial Data API and Export

- Implement the financials and exports routers.

- Query and serve extracted financial metrics.

- Excel export pipeline (services/export/ and sheets/ are scaffolded).

- S3-backed export storage with signed download URLs.

- Export retention and cleanup.

Dependencies: M5 (extracted data), M2 (company context).

Estimated complexity: Medium. Services layer is pre-built; primary work is API surface and export formatting.

M7 — Admin and Operations

- Admin router: user management, tenant management, audit log viewer.

- Prometheus metrics endpoint.

- Operational tooling: soft-delete purge jobs, token cleanup jobs, export expiry.

- Sentry alert configuration.

Dependencies: M6 — full data model in place.

Estimated complexity: Low-medium. Largely plumbing and policy enforcement.

M8 — Email and Notifications

- Implement SES and Resend email backends.

- Transactional email templates (Jinja2): password reset, invitation, email verification, export ready, job failure.

- Email verification enforcement at login.

- Email rate limiting (settings.email_rate_limit_per_hour is defined).

Dependencies: M2 (invitation flow), M3 (email verification gate).

Estimated complexity: Low. Infrastructure stubs are in place; primary work is template authoring and backend wiring.

# Closing Statement

M1 is complete.

The authentication and multi-tenancy foundation is production-ready in isolation. All 378 tests pass across unit, integration, and end-to-end suites. The database schema, middleware stack, and security controls provide a stable and well-tested base for the remaining milestone sequence.

The most important action before starting M2 is resolving Technical Debt Item TD-1 — wiring the Redis JTI blocklist read into JWTAuthMiddleware — to ensure logout is fully effective before additional protected routes are added.

Financial Data Hub  —  M1 Closure Report  —  CONFIDENTIAL — INTERNAL