Development Phases

Phase 1

Company Search

Financial Statements

Excel Export

Phase 2

Annual Report Parsing

Quarterly Report Parsing

Phase 3

Validation Engine

Phase 4

Business Segments

Phase 5

Strategic Initiatives

Phase 6

Multi-Country Coverage

Phase 7

Enterprise Features

AMENDMENT — June 2, 2026: Phase Structure Revision

Reason for Amendment

The Final Project Readiness Assessment (June 2, 2026) identified a critical conflict: the original roadmap places the Validation Engine at Phase 3. The Engineering Specification correctly places validation in Phase 1. Shipping financial data to analysts without mathematical validation creates unacceptable data quality and reputational risk. A financial hub that exports unvalidated numbers is not a financial hub — it is a spreadsheet populated with unverified data.

Additionally, the original Phase 2 (Annual Report Parsing) is substantially handled in Phase 1 for US companies via XBRL — the SEC mandates iXBRL tagging on all 10-K filings, providing machine-readable structured data without any PDF parsing. Phase 2 is therefore redefined as the PDF/AI extraction fallback and quarterly reports.

Revised Phase Structure

Phase 1: Foundation + US Annual Financials

CHANGED — Validation Engine moved here from Phase 3

- Company search and resolution (SEC EDGAR).

- XBRL/iXBRL extraction for Income Statement, Balance Sheet, Cash Flow.

- Validation Engine — all 13 mathematical and cross-source rules.

- Confidence scoring and export blocking policy.

- Excel export — 10-sheet workbook.

- Authentication and user management.

- Job pipeline (Celery, SSE progress).

- US public companies only.

- Annual reports only.

Phase 2: PDF/AI Extraction Fallback + Quarterly Reports

CHANGED — was 'Annual Report Parsing + Quarterly Report Parsing'

- PDF extraction pipeline (pdfplumber, camelot) for pre-2019 US filings and filings where XBRL is incomplete or missing.

- Claude API extraction fallback with structured prompts.

- Quarterly report (10-Q) support — discovery, extraction, validation, export.

- OCR pipeline (AWS Textract) for scanned documents.

- Extraction benchmark regression test suite.

Phase 3: Data Quality + Multi-Source Validation

CHANGED — was 'Validation Engine' (moved to Phase 1)

- Multi-source cross-validation (compare XBRL vs.

- PDF vs.

- IR website values).

- Tier 2 source integration (earnings presentations, investor fact sheets).

- Source health monitoring and automatic fallback on source failure.

- PostgreSQL read replica for export query routing.

- Confidence score dashboard in frontend.

Phase 4: Business Segments

UNCHANGED

- Business segment extraction (revenue, operating income, assets by segment).

- Geographic segment extraction.

- Segment data in Excel Sheet 6.

- Segment trend analysis over multiple years.

Phase 5: Strategic Initiatives

UNCHANGED

- M&A activity extraction from MD&A and press releases.

- Capital allocation and guidance extraction.

- Strategic initiatives in Excel Sheet 7.

- Management guidance tracking.

Phase 6: Multi-Country Coverage

UNCHANGED

- India (NSE/BSE, SEBI filings).

- United Kingdom (Companies House, LSE).

- Canada (SEDAR, TSX).

- Australia (ASX, ASIC).

- Currency normalization for non-USD companies.

- Non-English document handling.

Phase 7: Enterprise Features

UNCHANGED

- Multi-tenancy enforcement (row-level security, tenant isolation audit).

- SAML 2.0 / OIDC SSO for enterprise customers.

- API key access for programmatic integrations.

- Billing and subscription management (Stripe).

- Webhook notifications for job completion.

- Enterprise SLA (99.9% uptime).

Phase Scope Change Summary

| Phase | Change | Rationale |
| --- | --- | --- |
| Phase 1 | Added Validation Engine (13 rules, confidence scoring, export blocking) | Cannot ship financial data without validation |
| Phase 2 | Redefined: PDF/AI extraction fallback + quarterly reports (was: Annual + Quarterly Report Parsing) | US annual reports covered by XBRL in Phase 1; PDF needed only as fallback |
| Phase 3 | Redefined: Multi-source validation + data quality (was: Validation Engine) | Validation moved to Phase 1; Phase 3 now focuses on source diversity and quality |
| Phases 4–7 | No changes to scope | Original roadmap remains correct |