Financial Data Hub

M2 Execution Plan

Milestone 2: Company & Job Management

Document Date: 4 June 2026

Status: PRE-IMPLEMENTATION PLANNING

Predecessor: M1 — Authentication & Multi-Tenancy Foundation (CLOSED)

Repository: C:\Users\HP\OneDrive\Documents\Projects\financial-data-hub

Branch: main

CONFIDENTIAL — INTERNAL

# Table of Contents

# 1. M2 Scope and Objectives

## 1.1 Milestone Definition

Milestone 2 (M2) — Company & Job Management — extends the authenticated multi-tenant foundation delivered in M1 with the domain model and API surface required to manage companies, financial jobs, team membership, and document upload. M2 is the first milestone to add user-visible product functionality beyond session management.

## 1.2 Primary Objectives

- Implement the companies table and full CRUD API (/api/v1/companies).

- Implement the financial_jobs table and job lifecycle API (/api/v1/jobs).

- Implement the team invitation flow (invite user to existing tenant by email).

- Implement S3 pre-signed URL generation for document upload.

- Resolve Technical Debt Item TD-1: wire Redis JTI blocklist read in JWTAuthMiddleware.

## 1.3 M2 Scope Summary Table

| Property | Value |
| --- | --- |
| Milestone | M2 — Company & Job Management |
| Predecessor | M1 — Authentication & Multi-Tenancy Foundation (CLOSED) |
| Status at plan date | Not started |
| Complexity estimate | Medium |
| Primary new tables | companies, financial_jobs |
| New migrations | 002_companies_jobs |
| New routers | /api/v1/companies, /api/v1/jobs (stubs already registered) |
| New worker tasks | Notification task for invitation email |
| Frontend impact | New pages: company list, company detail, job list, job detail, invite member |
| Security profile | No novel security concerns; role-based access on new routes |

# 2. Features Included in M2

## 2.1 TD-1 Resolution — Redis JTI Blocklist Read (MUST, first task)

The M1 Closure Report designates this as a MUST prerequisite. It must be the first code change in M2.

- File: apps/api/middleware/auth.py — JWTAuthMiddleware.

- After JWT signature verification, perform a Redis GET on the jti claim.

- If the key exists in the blocklist, return HTTP 401 Unauthorized.

- This closes the window where a logged-out access token could still be used for up to 15 minutes.

## 2.2 Company Management — /api/v1/companies

### 2.2.1 Database

- New table: companies

- id UUID v7 PK

- tenant_id UUID FK tenants CASCADE NOT NULL

- name VARCHAR(255) NOT NULL

- ticker VARCHAR(20) UNIQUE NOT NULL

- cik VARCHAR(10) UNIQUE — SEC Central Index Key

- exchange VARCHAR(50)

- sector VARCHAR(100), industry VARCHAR(100)

- description TEXT

- website VARCHAR(500)

- is_active BOOLEAN NOT NULL DEFAULT true

- created_at, updated_at TIMESTAMPTZ NOT NULL

- deleted_at TIMESTAMPTZ NULL — soft delete

- Indexes: (tenant_id), (ticker), GIN trgm index on name for fuzzy search, (cik)

### 2.2.2 API Endpoints

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/companies | Create company in tenant workspace | Bearer; role >= analyst |
| GET | /api/v1/companies | List companies (paginated, filterable) | Bearer |
| GET | /api/v1/companies/{id} | Get company by ID | Bearer |
| PATCH | /api/v1/companies/{id} | Update company fields | Bearer; role >= analyst |
| DELETE | /api/v1/companies/{id} | Soft delete company | Bearer; role >= admin |

### 2.2.3 Pydantic Schemas

- CompanyCreate — name, ticker, cik (optional), exchange, sector, industry, description, website

- CompanyUpdate — all fields optional

- CompanyResponse — all fields + id, tenant_id, created_at, updated_at

- CompanyListResponse — items: list[CompanyResponse], total, page, page_size

## 2.3 Job Management — /api/v1/jobs

### 2.3.1 Database

- New table: financial_jobs

- id UUID v7 PK

- tenant_id UUID FK tenants CASCADE NOT NULL

- company_id UUID FK companies CASCADE NOT NULL

- created_by UUID FK users SET NULL

- status VARCHAR(50) NOT NULL DEFAULT 'pending' — pending | queued | running | completed | failed | cancelled

- job_type VARCHAR(100) NOT NULL — e.g., 'sec_10k_annual'

- fiscal_year INTEGER — e.g., 2023

- document_url VARCHAR(2000) — S3 key of uploaded source document

- result_url VARCHAR(2000) — S3 key of output export (populated by M6)

- error_message TEXT NULL

- celery_task_id VARCHAR(255) NULL — Celery task ID for status polling

- started_at TIMESTAMPTZ NULL

- completed_at TIMESTAMPTZ NULL

- created_at, updated_at TIMESTAMPTZ NOT NULL

- Indexes: (tenant_id), (company_id), (status), (created_by)

### 2.3.2 API Endpoints

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/jobs | Create job for a company | Bearer; role >= analyst |
| GET | /api/v1/jobs | List jobs (filtered by company, status) | Bearer |
| GET | /api/v1/jobs/{id} | Get job detail | Bearer |
| POST | /api/v1/jobs/{id}/cancel | Request job cancellation | Bearer; role >= analyst |
| GET | /api/v1/jobs/{id}/status | Lightweight status poll | Bearer |

### 2.3.3 Job Status Transitions

| From | To — Trigger |
| --- | --- |
| pending | queued — Celery task accepted |
| queued | running — Worker picks up task |
| running | completed — Extraction + export finished |
| running | failed — Unhandled exception in worker |
| pending/queued/running | cancelled — API cancel request |

## 2.4 Team Invitation Flow

Implements the invitation columns already present on tenant_memberships (invitation_token, invitation_expires_at, is_active, joined_at).

### 2.4.1 New API Endpoints

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/companies/invitations | Invite user to tenant by email | Bearer; role >= admin |
| GET | /api/v1/companies/invitations/accept | Accept invitation via token in URL | None (public) |

### 2.4.2 Invitation Logic

- Generate 72-hour hashed invitation token (same pattern as password reset token).

- Create tenant_memberships row with is_active=false.

- Dispatch invitation email via configured email backend (console in dev).

- Accept endpoint: validate token hash, set is_active=true, set joined_at, clear token fields.

- Accepting creates a new user account if the email is not yet registered.

## 2.5 S3 Document Upload — Pre-Signed URLs

Provides secure client-direct upload to S3 (or LocalStack in dev) without routing file bytes through the API server.

| Method | Path | Description | Auth |
| --- | --- | --- | --- |
| POST | /api/v1/jobs/{id}/upload-url | Generate pre-signed PUT URL for document upload | Bearer |
| POST | /api/v1/jobs/{id}/upload-complete | Mark document received; set document_url on job | Bearer |

- Pre-signed URL TTL: 15 minutes (matches access token lifetime).

- Bucket: settings.s3_documents_bucket — fdh-documents-dev in development.

- Key pattern: {tenant_id}/jobs/{job_id}/{filename}.

- Endpoint uses boto3 generate_presigned_url with method PUT.

- LocalStack endpoint_url wired from settings.aws_endpoint_url.

# 3. Features Excluded from M2

The following features are explicitly out of scope for M2. They are listed with their target milestone per the M1 Closure Report Section 12.

| Feature | Reason Excluded | Target Milestone | Notes |
| --- | --- | --- | --- |
| TOTP enforcement at login | Requires billing tier context | M3 | Schema and crypto layer complete in M1 |
| Role-based access control enforcement | Requires billing tier model | M3 | Dependency injection helpers exist; enforcement deferred |
| Account lockout after failed logins | Risk acceptable at current scale | M3 | Rate limiter provides partial mitigation |
| Rate limit tier enforcement (pro/enterprise) | No paid tenants yet | M3 | Settings values defined; enforcement wired in M3 |
| Celery worker activation for document processing | No extraction pipeline yet | M4 | Worker stubs in workers/tasks/ already exist |
| PDF / XBRL ingestion pipeline | Depends on M4 worker activation | M4 | services/ingestion/ partially scaffolded |
| AI extraction (Claude API) | Depends on M4/M5 pipeline | M5 | services/extraction/ scaffolded |
| Financial data API (/api/v1/financials) | No extracted data until M5 | M6 | Router stub registered |
| Excel export pipeline | Depends on M5 extracted data | M6 | services/export/ fully scaffolded |
| Admin router (/api/v1/admin) | Depends on full data model | M7 | Router stub registered |
| SES / Resend email backend implementation | No production email needed yet | M8 | Console backend sufficient for M2 invitations |
| Email verification enforcement at login | Depends on M8 email delivery | M8 | is_email_verified column present |
| Server-Sent Events / WebSocket job streaming | Polling sufficient for M2 | M4 | SSE deferred to when workers are active |
| Frontend authentication pages | M1 delivered API only; frontend is Next.js scaffold | M2 or separate track | Scope decision required — see Section 10 |

# 4. Dependencies from M1

All M2 features depend on M1 being complete. The following specific M1 deliverables are load-bearing for M2 implementation.

| M1 Deliverable | M2 Consumer | Status | Notes |
| --- | --- | --- | --- |
| JWT authentication middleware | All new routes use Depends(requires_authenticated) | Complete | JWTAuthMiddleware in apps/api/middleware/auth.py |
| AuthContext on request.state | Role checks on company/job routes | Complete | Carries user_id, tenant_id, role |
| AuditMiddleware | Auto-logs all new company/job requests | Complete | No changes needed |
| RateLimitMiddleware | Protects new routes automatically | Complete | No changes needed |
| tenants table | companies.tenant_id FK, financial_jobs.tenant_id FK | Complete | Migration 001 applied |
| users table | financial_jobs.created_by FK, invitation flow | Complete | Migration 001 applied |
| tenant_memberships table | Invitation token columns ready | Complete | invitation_token, invitation_expires_at, is_active, joined_at |
| audit_log table | All M2 actions auto-logged | Complete | No changes needed |
| refresh_tokens table | Token blocklist logic unchanged | Complete | TD-1 fix touches middleware only |
| Redis infrastructure | TD-1 blocklist read; rate limiting unchanged | Complete | DB 0 for blocklist |
| Celery app factory | Invitation notification task in M2 | Complete | workers/celery_app.py; QUEUE_DEFAULT |
| S3 / LocalStack config | Pre-signed URL generation | Complete | settings.aws_endpoint_url, s3_documents_bucket |
| Email backend abstraction | Invitation email dispatch | Complete | Console backend works; SES/Resend stubs present |
| Pydantic Settings | All new config consumed from existing settings | Complete | No new env vars anticipated |
| companies router stub | Stub in apps/api/routers/companies.py registered in main.py | Complete | TODO M2 marker present |
| jobs router stub | Stub in apps/api/routers/jobs.py registered in main.py | Complete | TODO M2 marker present |

# 5. Database Impact Assessment

## 5.1 New Migration

| Property | Value |
| --- | --- |
| Migration file | db/migrations/versions/002_companies_jobs.py |
| Alembic revision | To be generated |
| Down revision | 7f3a2b9c1d8e (Migration 001) |
| Applied by | alembic upgrade head before API restart |
| Destructive? | No — additive only |
| Rollback strategy | downgrade() drops companies and financial_jobs tables (safe; no data yet) |

## 5.2 New Tables

### 5.2.1 companies

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK NOT NULL | UUID v7 (time-ordered) |
| tenant_id | UUID | FK tenants CASCADE NOT NULL | Tenant isolation |
| name | VARCHAR(255) | NOT NULL | Human-readable company name |
| ticker | VARCHAR(20) | UNIQUE NOT NULL | Stock ticker symbol |
| cik | VARCHAR(10) | UNIQUE NULL | SEC Central Index Key |
| exchange | VARCHAR(50) | NULL | NYSE / NASDAQ / etc. |
| sector | VARCHAR(100) | NULL | GICS sector |
| industry | VARCHAR(100) | NULL | GICS industry |
| description | TEXT | NULL | Free text |
| website | VARCHAR(500) | NULL | URL |
| is_active | BOOLEAN | NOT NULL DEFAULT true | Soft enable/disable |
| created_at | TIMESTAMPTZ | NOT NULL DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL DEFAULT NOW() | Updated by ORM event |
| deleted_at | TIMESTAMPTZ | NULL | Soft delete |

### 5.2.2 financial_jobs

| Column | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PK NOT NULL | UUID v7 |
| tenant_id | UUID | FK tenants CASCADE NOT NULL |  |
| company_id | UUID | FK companies CASCADE NOT NULL |  |
| created_by | UUID | FK users SET NULL NULL | Nullable on user deletion |
| status | VARCHAR(50) | NOT NULL DEFAULT 'pending' | pending¦queued¦running¦completed¦failed¦cancelled |
| job_type | VARCHAR(100) | NOT NULL | sec_10k_annual, etc. |
| fiscal_year | INTEGER | NULL | e.g., 2023 |
| document_url | VARCHAR(2000) | NULL | S3 key of source document |
| result_url | VARCHAR(2000) | NULL | S3 key of export (M6) |
| error_message | TEXT | NULL | Set on failure |
| celery_task_id | VARCHAR(255) | NULL | Celery task ID for revocation |
| started_at | TIMESTAMPTZ | NULL | Set when worker picks up |
| completed_at | TIMESTAMPTZ | NULL | Set on terminal state |
| created_at | TIMESTAMPTZ | NOT NULL DEFAULT NOW() |  |
| updated_at | TIMESTAMPTZ | NOT NULL DEFAULT NOW() |  |

## 5.3 Indexes

- companies: idx_companies_tenant_id, idx_companies_ticker (unique), idx_companies_cik (unique partial), gin_companies_name (pg_trgm for ILIKE search)

- financial_jobs: idx_jobs_tenant_id, idx_jobs_company_id, idx_jobs_status, idx_jobs_created_by, idx_jobs_created_at

## 5.4 Foreign Key Impact

No existing FK relationships are modified. Two new FK chains are added:

- companies.tenant_id -> tenants.id CASCADE DELETE

- financial_jobs.tenant_id -> tenants.id CASCADE DELETE

- financial_jobs.company_id -> companies.id CASCADE DELETE

- financial_jobs.created_by -> users.id SET NULL

## 5.5 Existing Schema Impact

The tenant_memberships table already contains all columns needed for the invitation flow. No changes to migration 001 are required or permitted. The companies and financial_jobs tables are new additive entities with no structural dependency on audit_log, refresh_tokens, or session management tables.

# 6. API Impact Assessment

## 6.1 New Endpoints

| Router | Method + Path | Response | Auth Required |
| --- | --- | --- | --- |
| companies | POST /api/v1/companies | 201 CompanyResponse | Bearer |
| companies | GET /api/v1/companies | 200 CompanyListResponse | Bearer |
| companies | GET /api/v1/companies/{id} | 200 CompanyResponse | Bearer |
| companies | PATCH /api/v1/companies/{id} | 200 CompanyResponse | Bearer |
| companies | DELETE /api/v1/companies/{id} | 204 No Content | Bearer |
| companies | POST /api/v1/companies/invitations | 201 InvitationResponse | Bearer |
| companies | GET /api/v1/companies/invitations/accept | 200 / redirect | None |
| jobs | POST /api/v1/jobs | 201 JobResponse | Bearer |
| jobs | GET /api/v1/jobs | 200 JobListResponse | Bearer |
| jobs | GET /api/v1/jobs/{id} | 200 JobResponse | Bearer |
| jobs | POST /api/v1/jobs/{id}/cancel | 200 JobResponse | Bearer |
| jobs | GET /api/v1/jobs/{id}/status | 200 JobStatusResponse | Bearer |
| jobs | POST /api/v1/jobs/{id}/upload-url | 200 {url, expires_in} | Bearer |
| jobs | POST /api/v1/jobs/{id}/upload-complete | 200 JobResponse | Bearer |

## 6.2 Modified Endpoints

No existing M1 endpoints are modified in M2. The TD-1 fix modifies JWTAuthMiddleware (middleware layer) and transparently affects all routes, but no endpoint contracts change.

## 6.3 Error Response Contract

All new endpoints follow the M1-established error format:

{ "error": "<type>", "detail": "<human message>", "request_id": "<uuid>" }

## 6.4 Pagination Contract

List endpoints use cursor-less offset pagination consistent with expected M6 financial data queries:

- Query parameters: page (default 1), page_size (default 20, max 100)

- Response envelope: { items, total, page, page_size, pages }

## 6.5 Tenant Isolation

Every repository query for companies and financial_jobs must include a WHERE tenant_id = :tenant_id clause derived from request.state.auth_context.tenant_id. No cross-tenant data leakage is permissible. This must be enforced in the repository layer, not the router layer.

# 7. Service Layer Impact Assessment

## 7.1 New Repository Files

- apps/api/repositories/companies.py — CompanyRepository

- create, get_by_id, list (paginated + filtered), update, soft_delete

- All methods accept tenant_id parameter for isolation

- apps/api/repositories/jobs.py — JobRepository

- create, get_by_id, list (paginated + filtered by company/status), update_status, cancel

## 7.2 New Schema Files

- apps/api/schemas/companies.py — CompanyCreate, CompanyUpdate, CompanyResponse, CompanyListResponse

- apps/api/schemas/jobs.py — JobCreate, JobUpdate, JobResponse, JobListResponse, JobStatusResponse

- apps/api/schemas/invitations.py — InvitationCreate, InvitationResponse

## 7.3 New ORM Models

- apps/api/models/__init__.py — Company and FinancialJob SQLAlchemy ORM classes

- Follow existing M1 model patterns: UUID v7 PK, timestamps, soft delete

- Company.jobs relationship (lazy='select')

- FinancialJob.company relationship

## 7.4 Celery Task — Invitation Notification

- workers/tasks/notification_tasks.py — send_invitation_email task

- Queue: QUEUE_DEFAULT

- Accepts: invitation_token, invitee_email, tenant_name, inviter_name

- Dispatches via configured email backend (console in dev)

- Retry: 3 attempts, exponential backoff

## 7.5 Existing Service Impact

| Service | Impact |
| --- | --- |
| apps/api/middleware/auth.py | TD-1 fix: add Redis GET check on jti after signature validation |
| apps/api/core/security.py | No changes — token generation functions reused as-is |
| apps/api/core/email.py | Invitation email template added alongside existing reset template |
| apps/api/main.py | No changes — companies and jobs routers already registered |
| workers/celery_app.py | No changes — notification_tasks already auto-discovered |
| services/acquisition/ | Not touched in M2 — activated in M4 |
| services/extraction/ | Not touched in M2 — activated in M5 |
| services/export/ | Not touched in M2 — activated in M6 |

# 8. Frontend Impact Assessment

The frontend (apps/web) is a Next.js 14 App Router application. At M1 close, it contains only the scaffold page (src/app/page.tsx) with no implemented application routes.

## 8.1 New Pages Required

| Route | Page Purpose | Key Components | API Calls |
| --- | --- | --- | --- |
| /dashboard | Post-login landing; company list | CompanyCard, JobCountBadge | GET /api/v1/companies |
| /companies/new | Create company form | CompanyForm | POST /api/v1/companies |
| /companies/[id] | Company detail; job list | JobTable, UploadButton | GET /api/v1/companies/{id}, GET /api/v1/jobs |
| /jobs/[id] | Job detail and status | StatusBadge, LogViewer | GET /api/v1/jobs/{id}/status |
| /invite/accept | Invitation acceptance landing | InviteAcceptCard | GET /api/v1/companies/invitations/accept |
| /settings/team | Team member list + invite form | MemberList, InviteForm | POST /api/v1/companies/invitations |

## 8.2 Authentication Pages (Decision Required)

The M1 Closure Report did not include frontend login/register pages. M2 is the first milestone where protected pages are needed. A decision is required before implementation begins on whether M2 includes:

- Option A: Full auth pages (login, register, password reset) implemented in M2 before company pages.

- Option B: Auth pages deferred to a parallel frontend track; M2 delivers API only and is validated via integration tests and Postman/HTTPie.

Recommended: Option A — auth pages are prerequisites for any frontend testing of M2 pages.

## 8.3 API Client Layer

- apps/web/src/lib/api.ts — typed fetch wrapper with JWT token injection from cookie/localStorage.

- apps/web/src/lib/auth.ts — session management hooks (useSession, useRequireAuth).

- Type definitions generated from OpenAPI spec or hand-authored matching Pydantic schemas.

## 8.4 State Management

No global state manager is installed. React Query (TanStack Query) is the recommended addition for server state (job status polling, company list caching). This requires a package.json update.

# 9. Security Considerations

## 9.1 TD-1: Redis JTI Blocklist Read (Critical)

This is the highest-priority security item in M2. Until TD-1 is resolved, logout does not fully invalidate sessions. The fix is a single Redis GET call in JWTAuthMiddleware after JWT signature validation. This must be the first commit in M2.

## 9.2 Tenant Data Isolation

The companies and financial_jobs tables both carry tenant_id. The repository layer must enforce tenant_id scoping on every query. Failure to enforce this on a list or get endpoint would constitute an IDOR (Insecure Direct Object Reference) vulnerability allowing cross-tenant data access.

- Enforcement point: repository layer (not router layer).

- Test requirement: cross-tenant isolation tests in the integration suite.

## 9.3 S3 Pre-Signed URL Security

- Pre-signed URLs must expire in 15 minutes or less.

- The S3 key must be scoped to {tenant_id}/jobs/{job_id}/ to prevent path traversal.

- The upload-complete endpoint must verify the S3 key starts with the expected prefix before storing document_url.

- File type validation: restrict accepted MIME types to application/pdf, application/xml, text/html.

## 9.4 Invitation Token Security

- Invitation tokens use the same security pattern as M1 password reset tokens: 288-bit entropy, SHA-256 hashed before storage, 72-hour expiry.

- Acceptance endpoint returns the same response body whether the token is valid or invalid (prevents enumeration).

- Accepted tokens are immediately cleared from the database.

## 9.5 Role-Based Access Control (Partial)

Full RBAC enforcement is deferred to M3, but M2 must apply minimum role checks:

- Creating companies/jobs: requires role >= analyst.

- Deleting companies: requires role >= admin.

- Inviting members: requires role >= admin.

- These checks are implemented via the Depends(requires_role(...)) dependency established in M1.

## 9.6 Audit Trail

All new M2 endpoints automatically generate audit records via the M1 AuditMiddleware. No additional audit instrumentation is required. The audit_log.entity_type and entity_id fields should be populated with 'company'/'job' and the respective UUIDs in the changes JSONB field.

# 10. Testing Strategy

## 10.1 Test Suite Structure

| Test Type | Location and Scope |
| --- | --- |
| Unit tests | tests/unit/ — Models, schemas, repository methods (mocked DB), security helpers |
| Integration tests | tests/integration/ — Real PostgreSQL + Redis; full HTTP via ASGITransport |
| E2E tests | tests/e2e/ — scripts against live FastAPI lifespan context |

## 10.2 Required Integration Test Files

- tests/integration/test_companies_crud.py — create, list, get, update, soft delete; pagination; tenant isolation

- tests/integration/test_jobs_lifecycle.py — create, list, status transitions, cancel, upload URL generation

- tests/integration/test_invitations.py — invite, accept, duplicate invite, expired token, invalid token

- tests/integration/test_td1_blocklist.py — logout then verify blocked access token is rejected by all M2 routes

## 10.3 Tenant Isolation Tests (Critical)

Each integration test file must include at least one cross-tenant isolation test:

- Create resource in tenant A. Authenticate as tenant B. Attempt to GET, PATCH, DELETE the resource. Assert 404 (not 403 — do not leak existence).

## 10.4 Coverage Target

- Maintain >= 90% line coverage on apps/api/ and services/.

- All new repository methods covered by unit tests.

- All new endpoints covered by integration tests (happy path + at least 2 error paths each).

## 10.5 Validation Gates (Definition of Done — Testing)

- All existing 378 tests continue to pass.

- All new M2 tests pass (unit + integration + E2E).

- No regressions in auth middleware behaviour.

- TD-1 integration test: a blocklisted jti returns 401 on any authenticated M2 endpoint.

# 11. Risk Register

| Risk ID | Risk Description | Likelihood / Impact | Mitigation |
| --- | --- | --- | --- |
| R-01 | TD-1 fix (JWTAuthMiddleware Redis GET) introduces latency on every authenticated request | Low / Medium | Measure p99 latency before and after. Redis GET is O(1); latency impact expected < 1ms on localhost. |
| R-02 | Cross-tenant IDOR in companies or jobs endpoints if tenant_id filter is omitted in repository query | Low / High | Code review checklist item. Integration test for each list/get endpoint with cross-tenant credentials. |
| R-03 | S3 pre-signed URL misconfiguration exposes documents bucket to unauthenticated access | Low / High | Bucket policy review. Key prefix scoping enforced in upload-complete validation. LocalStack tests cover pre-signed URL flow. |
| R-04 | Migration 002 fails on existing non-empty database if unique constraints conflict | Low / Low | No production data exists. Migration is idempotent for extensions. Rollback trivial. |
| R-05 | Invitation email dispatched to non-existent address creates orphan tenant_membership row | Medium / Low | Set is_active=false until acceptance. Add a scheduled cleanup job for expired invitations in M7. |
| R-06 | Celery not running in development causes invitation notifications to queue silently | Medium / Low | Document Celery startup requirement. In development, console backend logs token directly (like password reset). |
| R-07 | Frontend scope decision delayed — M2 API delivered without frontend testing | Medium / Medium | Minimum: Postman collection for all M2 endpoints delivered alongside API. Frontend pages unblocked for immediate start. |
| R-08 | companies.ticker uniqueness too strict — same ticker traded on multiple exchanges | Low / Medium | Make ticker unique per tenant (unique constraint on (tenant_id, ticker)) instead of globally unique. Revisit in M2 design review. |

# 12. Technical Debt Review

Review of all Technical Debt items from the M1 Closure Report and their M2 disposition.

| TD ID | Description | M2 Action | Resolution Target |
| --- | --- | --- | --- |
| TD-1 | Redis JTI blocklist check not wired in JWTAuthMiddleware | RESOLVE — First task of M2 | M2 Step 1 |
| TD-2 | Email backend stubs (SES/Resend) | CARRY — No action in M2; console backend sufficient | M8 |
| TD-3 | TOTP enforcement not wired at login | CARRY — No action in M2 | M3 |
| TD-4 | Down migration not implemented for 001 | CARRY — Document in runbook; no code change | Documentation only |
| TD-5 | Rate limit tier enforcement incomplete | CARRY — No action in M2 | M3 |
| TD-6 | No token refresh grace period (sliding expiry) | CARRY — Product decision pending | M3 (pending) |
| TD-7 | Invitation flow schema present, logic absent | RESOLVE — Team invitation implemented in M2 | M2 Step 5 |

## 12.1 New Technical Debt Anticipated in M2

- TD-8 (anticipated): Job status polling via GET /jobs/{id}/status is adequate for M2 but will need replacement with Server-Sent Events or WebSocket streaming in M4 when Celery workers are active and jobs may run for minutes.

- TD-9 (anticipated): companies.ticker uniqueness — see R-08 in Risk Register. If implemented as globally unique, may require a migration amendment in M3 or M4.

- TD-10 (anticipated): No soft-delete purge job for expired invitations — orphan rows accumulate until M7 admin tooling.

# 13. Detailed Implementation Sequence

Steps are ordered by dependency. Each step must be complete and tested before the next begins.

## Step 1 — Resolve TD-1: Wire Redis JTI Blocklist Read

- File: apps/api/middleware/auth.py

- After jwt.decode() succeeds, extract jti from payload.

- Perform await redis_client.get(f'blocklist:{jti}').

- If result is not None, return JSONResponse(status_code=401, content={...}).

- Test: tests/integration/test_td1_blocklist.py — logout then verify access token is rejected.

- Acceptance: all 378 existing tests still pass; new blocklist test passes.

## Step 2 — ORM Models: Company and FinancialJob

- File: apps/api/models/__init__.py

- Add Company and FinancialJob SQLAlchemy mapped classes following M1 patterns.

- Include UUID v7 PK, timestamps, soft delete, relationships.

- Unit test: tests/unit/test_models_m2.py — instantiation, defaults, repr.

## Step 3 — Migration 002: companies and financial_jobs

- File: db/migrations/versions/002_companies_jobs.py

- Create companies table with all columns, indexes, FK to tenants.

- Create financial_jobs table with all columns, indexes, FKs to companies, tenants, users.

- Implement downgrade() to drop both tables in reverse order.

- Run: alembic upgrade head. Verify with alembic current.

- Acceptance: migration applies cleanly; both tables visible in psql.

## Step 4 — Pydantic Schemas

- File: apps/api/schemas/companies.py — CompanyCreate, CompanyUpdate, CompanyResponse, CompanyListResponse

- File: apps/api/schemas/jobs.py — JobCreate, JobUpdate, JobResponse, JobListResponse, JobStatusResponse

- File: apps/api/schemas/invitations.py — InvitationCreate, InvitationResponse

- Unit test: field validation, optional fields, response serialization.

## Step 5 — Repository Layer

- File: apps/api/repositories/companies.py — CompanyRepository with create, get_by_id, list, update, soft_delete

- File: apps/api/repositories/jobs.py — JobRepository with create, get_by_id, list, update_status, cancel

- All methods take tenant_id as a mandatory argument.

- Unit test with mocked AsyncSession.

## Step 6 — Companies Router Implementation

- File: apps/api/routers/companies.py — replace stub with full implementation

- Implement POST, GET list, GET detail, PATCH, DELETE endpoints.

- Wire Depends(requires_authenticated) and role guards.

- Integration test: tests/integration/test_companies_crud.py — all endpoints + tenant isolation.

## Step 7 — Jobs Router Implementation

- File: apps/api/routers/jobs.py — replace stub with full implementation

- Implement POST, GET list, GET detail, POST cancel, GET status endpoints.

- Integration test: tests/integration/test_jobs_lifecycle.py — create, status transitions, cancel.

## Step 8 — S3 Pre-Signed URL Endpoints

- Add POST /api/v1/jobs/{id}/upload-url and POST /api/v1/jobs/{id}/upload-complete to jobs router.

- Use boto3.client('s3').generate_presigned_url() with method 'put_object'.

- Key pattern: {tenant_id}/jobs/{job_id}/{safe_filename}.

- LocalStack endpoint_url from settings.aws_endpoint_url.

- Integration test with LocalStack container running.

## Step 9 — Team Invitation Flow

- Add POST /api/v1/companies/invitations and GET /api/v1/companies/invitations/accept endpoints.

- Implement invitation token generation (288-bit, SHA-256 hashed, 72-hour expiry).

- Add send_invitation_email Celery task in workers/tasks/notification_tasks.py.

- Add invitation email template in apps/api/email_templates/user_invitation.txt.

- Integration test: tests/integration/test_invitations.py.

## Step 10 — Frontend Pages (if in scope for M2)

- Implement login and register pages first (prerequisite for testing all other pages).

- Implement /dashboard, /companies/new, /companies/[id], /jobs/[id], /invite/accept, /settings/team.

- Add TanStack Query for server state management.

- Manual QA: golden path — register, create company, create job, upload document, invite member.

## Step 11 — Full Test Suite Pass

- Run: RUN_INTEGRATION_TESTS=1 pytest (verify all M1 + M2 tests pass, zero failures).

- Run: pytest --cov (verify >= 90% line coverage on apps/api/ and services/).

- Run M2 E2E scripts against live FastAPI lifespan context.

# 14. Validation Gates

Each gate must be passed before M2 is declared CLOSED.

| Gate | Criterion | Measurement | Blocking? |
| --- | --- | --- | --- |
| VG-01 | TD-1 resolved: logout blocks all subsequent authenticated requests | Integration test test_td1_blocklist.py passes | YES |
| VG-02 | Migration 002 applies cleanly to clean database | alembic upgrade head exits 0; both tables visible | YES |
| VG-03 | All 378 M1 tests continue to pass | pytest exit code 0 with zero failures | YES |
| VG-04 | All new M2 unit tests pass | pytest tests/unit/ exit 0 | YES |
| VG-05 | All new M2 integration tests pass | RUN_INTEGRATION_TESTS=1 pytest exit 0 | YES |
| VG-06 | Cross-tenant isolation verified on all new list/get endpoints | Dedicated isolation tests in each integration file | YES |
| VG-07 | S3 pre-signed URL upload validated against LocalStack | Integration test with docker-compose LocalStack running | YES |
| VG-08 | Invitation flow end-to-end validated | E2E test: invite -> accept -> login as invitee | YES |
| VG-09 | Line coverage >= 90% on apps/api/ and services/ | pytest --cov report | YES |
| VG-10 | PostgreSQL schema matches ORM models (no drift) | alembic check exits 0 | YES |
| VG-11 | Docker Compose services all healthy after migration | docker compose ps all containers in healthy state | YES |
| VG-12 | Frontend golden path (if in scope): register, create company, create job, invite member | Manual QA sign-off | YES if frontend in scope |

# 15. Definition of Done

M2 is CLOSED when all of the following are true:

## 15.1 Code Complete

- TD-1 resolved: Redis JTI blocklist read wired in JWTAuthMiddleware.

- Company ORM model, migration 002, repository, schemas, and router fully implemented.

- FinancialJob ORM model, repository, schemas, and router fully implemented.

- S3 pre-signed URL generation and upload-complete endpoints implemented.

- Team invitation endpoints and Celery notification task implemented.

- No TODO M2 markers remain in the codebase.

## 15.2 Tests Complete

- All 378 M1 tests continue to pass with zero failures.

- New M2 unit tests written and passing for all new models, schemas, and repositories.

- New M2 integration tests written and passing for all new endpoints.

- Cross-tenant isolation tests written and passing for companies and jobs.

- TD-1 regression test written and passing.

- Line coverage remains >= 90% on apps/api/ and services/.

## 15.3 Infrastructure Complete

- Migration 002 applied to the development database with alembic upgrade head.

- alembic check reports no drift between models and database schema.

- LocalStack S3 pre-signed URL flow validated in integration tests.

## 15.4 Documentation Complete

- M2 Closure Report authored (matching M1 Closure Report format).

- All new API endpoints documented in OpenAPI spec (auto-generated by FastAPI).

- Technical Debt register updated (TD-1 closed, TD-7 closed, TD-8 through TD-10 opened).

## 15.5 Review Complete

- Security review: tenant isolation, IDOR prevention, S3 key scoping verified by code review.

- All validation gates VG-01 through VG-11 (and VG-12 if frontend in scope) passed.

- Working tree clean (git status reports no uncommitted changes).

- GitHub synchronized (git push origin main completed).

Financial Data Hub — M2 Execution Plan — CONFIDENTIAL — INTERNAL